# CICT EQ & FAC Asset Management

Scope of Work V2

Version 2.0 revision 7 | 28 October 2026 | Management scope revision before U1 approval

This revision records the user's eight management changes and authorizes documentation updates only. Implementation waits for the user's confirmation of this revision. U1 is IN PROGRESS / CHANGES REQUESTED / NOT COMPLETE / NOT APPROVED; P04/P05 remain Not started. SOW V2 revision 4 was confirmed on 22 October; revision 7 supersedes the CMMS integration, automatic-status, three-status and affected presentation rules of revisions 1-6. Documentation completion is not implementation completion or U1 approval.

Display name: EQ & FAC Asset Management. Technical identifiers, /eq-maintenance routes and role codes remain unchanged. Equipment codes remain QC01-QC14, RTG01-RTG46, ES01-ES07; stable identities/history and synthetic-data boundaries are retained. The eight-point change matrix and implementation gate are in docs/MANAGEMENT_SCOPE_REVISION_20261028.md (U1-C63).

# 1 What changes in V2

The app has two main sections: EQ (equipment: QC, RTG, ES - the V1 scope) and FAC (facility maintenance: electrical, mechanical and civil inspections and services across the terminal).

FAC has its own FAC Dashboard and FAC Jobs tab, in the same way the EQ section has the Fleet tab and the Jobs tab.

Main user roles are assigned in the ENG Portal. Feature access inside the app (which tabs a role sees and a few optional rights) is adjusted by the app Admin.

FAC work starts from the supplied master list (Facility- Dashboard.xlsx, 111 jobs). Each job can have a job picture and completion pictures; neither is mandatory.

FAC data entry is kept short: a job has a handful of fields and the daily action is one "update progress" form.

The FAC Dashboard is built for management: a constantly moving live board where the progress of every job is visible without clicking.

EQ section: manually maintained Projects/Special jobs, EQ status and Spare parts condition. CMMS integration and daily EQ maintenance work are removed. Exactly Ready for OPS and Isolated are set manually. The crane view shows current state only, with Spare part status first/default; work history remains in Jobs.

# 2 Application structure

ENG Portal > EQ & FAC Asset Management > EQ or FAC

EQ: Fleet and Jobs. FAC: FAC Dashboard and FAC Jobs. Shared Admin: EQ settings, FAC settings and Access.

A section switch (EQ | FAC) sits in the top bar; each section shows its own tabs. Admin is shared by both sections.

A user sees only the sections and tabs their permissions allow. With only one section allowed, the switch is hidden.

Landing page: the section and tab the user used last. First visit: EQ Fleet for EQ Team, FAC Dashboard for FAC Team, EQ Fleet for Management and Admin.

Display name "EQ & FAC Asset Management". The technical identifiers stay as in V1 (eq-maintenance, /eq-maintenance), so the planned Portal integration does not have to be redesigned (question Q1).

The two sections keep separate records and statuses. A FAC job is not linked to an EQ equipment record, even when the work is on a crane (for example QC HVAC or RTG air conditioning).

# 2A Temporary management walkthrough before U1 approval

Revision 5 adds a temporary local presentation flow so management can see the journey from the ENG Portal into the existing EQ & FAC Asset Management prototype. This is a pre-U1 demonstration step, not approval of U1 or delivery of real Portal integration.

Opening http://127.0.0.1:5312/ shows the same login-screen design as the existing ENG Portal in F:\CODEX\CICT-ENG_MAIN_PAGE: branding, layout, fields and sign-in control. No username/password configuration is needed. Pressing the login/sign-in control proceeds with both fields blank, with only one field filled, or with any text. Neither browser form validation nor application logic may check the credentials. Values are not sent, stored or logged.

The next screen matches the existing ENG Portal launcher and shows its three existing application cards: UMMS (Urgent Materials Monitor), PayPrep Assistant, and Safety Inspection & Rectification Tracker. These are presentation-only cards and do not open or contact their working apps.

Add one card, EQ & FAC Asset Management, in the same card style. Clicking it opens the existing app's default screen, EQ Fleet on a fresh visit, using the prototype's existing default persona and landing rules. The temporary wrapper itself does not change EQ/FAC screens, workflows, permissions, fixtures or model behaviour; accepted management feedback is handled as separate U1 app changes below.

Do not implement Portal administration, user creation, role assignment, password/reset/change flows, account provisioning, real authentication, or other Portal features. The Portal source is a read-only visual reference; all temporary files belong in the EQ workspace. Existing EQ/FAC prototype functions remain available as committed.

The initial app baseline is 8303f8b8a55f41983bdcc77363ddbf13d2892383 (24 October 2026, through U1-C58). Keep separate records of temporary wrapper edits and accepted EQ/FAC changes, including patches and verification, so cleanup removes only the temporary layer. The app submitted to U1 includes any subsequently accepted EQ/FAC refinements.

After the management demonstration and before recording U1 approval, remove the temporary login, Portal launcher, fourth-card wiring, copied assets and related state, flags or server hooks. Preserve every accepted EQ/FAC refinement, including changes in files also touched by the wrapper. Verify direct EQ/FAC entry at http://127.0.0.1:5312/ and review each remaining difference from the initial baseline against an accepted U1 change. Submit that cleaned app for U1 approval. Never restore whole files or reset the repository in a way that loses accepted app changes or unrelated work; keep documentation/evidence history.

The detailed build/removal instructions and temporary checks TD01-TD08 are in documents/prompt-pack/TEMP_MANAGEMENT_WALKTHROUGH.md. The earlier temporary BUILD passed TD01-TD06; removal and cleaned-app checks TD07-TD08 remain NOT RUN. The permanent roles, server authorization, P05 integration and later acceptance requirements still apply to the working application.

## Management feedback during the walkthrough

Record each EQ/FAC request with an ID, affected screen/workflow, the requested outcome and acceptance criteria in docs/MANAGEMENT_FEEDBACK.md. You decide whether to accept it for U1, defer it to a later phase, or reject it. Management feedback does not itself approve U1.

Implement accepted prototype changes through the existing U1 refinement/Repair process. Update the SOW, prompt pack and affected UX/data/API records when the requirement changes; check the affected EQ/FAC flows and Flat/3D parity as relevant, then demonstrate the result again. Keep accepted refinements after temporary-wrapper cleanup. Production functionality still follows its gated build/review phases; a larger scope addition must be recorded and accepted before implementation.

Record login-screen, Portal layout/cards, account, role and authentication feedback separately for actual Portal integration in P05 and the relevant review/later phases. Do not implement that feedback in this temporary wrapper. A functional/safety defect that prevents the already-specified demo path may be corrected without expanding its scope.

# 3 Roles and permissions

## 3.1 Portal main role assignment

PortalAdmin assigns one or more of these roles to a user in the ENG Portal. The app has no login, password or user list of its own.

| Portal role | Code | What the role allows at most (ceiling) |
| --- | --- | --- |
| Admin | eq-maintenance:admin | Everything in both sections, plus app Admin |
| Management | eq-maintenance:management | Read-only in both sections |
| EQ Team | eq-maintenance:eq-team | Works on EQ (special jobs, manual status updates, spare-part condition); can read FAC |
| FAC Team | eq-maintenance:fac-team (new in V2) | Works on FAC (progress, photos, one-time jobs); can read EQ |

A user who holds both EQ Team and FAC Team works in both sections. The Portal role is the ceiling: the app can narrow what a role sees and switch on only the optional rights listed below. It can never give Management write access, and it never makes anyone an app Admin.

## 3.2 App Admin feature permissions  Admin > Access

A simple on/off matrix of features by role. Defaults:

| Feature | Admin | Management | EQ Team | FAC Team |
| --- | --- | --- | --- | --- |
| EQ Fleet tab and equipment detail (view) | Always | On | Always | On |
| EQ Jobs tab (view) | Always | On | Always | On |
| EQ work: special jobs, manual status updates, spare-part condition | Always | Not allowed | Always | Not allowed |
| FAC Dashboard (view) | Always | On | On | Always |
| FAC Jobs tab (view) | Always | On | On | Always |
| FAC work: update progress, hold, photos | Always | Not allowed | Not allowed | Always |
| FAC: add one-time jobs | Always | Not allowed | Not allowed | On |
| FAC: manage master job list (add/edit/deactivate recurring jobs) | Always | Not allowed | Not allowed | Off |
| Export to Excel | Always | On | On | On |
| Admin pages | Always | Not allowed | Not allowed | Not allowed |

"Always" = fixed by the Portal role, cannot be switched off. "Not allowed" = above the role's ceiling, shown greyed. "On"/"Off" = Admin can toggle.

Rules:

Toggles apply to a role, not to an individual user. For a different set of rights, give the user a different Portal role.

The server enforces the matrix. A hidden tab is also blocked on the API, on direct links and on photo links.

Every change records who changed what and when, and takes effect at the user's next refresh (within 60 seconds).

A user whose tabs are all switched off sees a "No access - contact the EQ & FAC Asset Management Admin" page, not an error.

# 4 EQ section

The equipment register, Flat/QC 3D viewer, mechanism hierarchy, technical documents, accepted Projects/Special work and spare-part identity/history remain. Revision 7 changes the following workflows across Fleet, equipment views, Jobs, Admin, filters, exports and future working-app contracts.

## 4.1 Crane view current state only

Remove Maintenance, its search and the daily-maintenance/status content marked in image 1. No daily CMMS jobs, sync messages, automatic-source labels or card blinking remain.

Tabs, in order: Spare part status (first and default), Projects/Special, Technical. Select Spare part status on fresh equipment entry and as the default after equipment/selection changes; a removed saved tab cannot reopen Maintenance. Keep Flat/3D parity, relevant scoped searches and accessible controls.

Spare part status shows the selected current part condition, Original/Replaced, brand, recorded replacement date, predicted replacement and permitted Add/Update actions. Projects/Special shows current eligible work with accepted Show/progress behavior; Technical shows verified specifications/references.

Keep the compact equipment header with one current manual operational status and recorded duration. Full part/work/status history remains in Jobs; Open in Jobs retains the equipment and selected scope.

## 4.2 EQ Jobs three parts

EQ Jobs: Projects/Special jobs | EQ status | Spare parts condition. Remove Daily work / Daily jobs and its content, imported jobs, badges, filters, links and export. Common equipment/type/date/search filters and full scoped history remain for retained records. Historical links to the removed tab fall back to a retained permitted view with a short explanation; they do not invoke sync or revive removed content.

## 4.3 Projects and special jobs

Keep accepted manual Repair, Replacement and Project jobs, Pending/Current/Completed, cancellation, recorded progress, single-equipment/mechanism/part targeting and approved type-wide shared work. Completing a replacement writes the selected part's condition/installation/history atomically. Work completion or reopening never changes operational status. Retain equipment-specific IDs, scoped history and existing permissions.

## 4.4 CMMS and routine EQ maintenance removed

Remove the complete CMMS integration: connector/login, runtime account dependency, schedules, Sync now, equipment/job-type mapping, unmatched queues, sync health/history screens/messages, imported daily jobs and exports, automatic status computation, current-day overrides and Back to automatic. Remove all equipment/status-card blinking and pause-blinking controls throughout the app. No CMMS access is required in any phase. Historical source references and evidence keep their existing zmms.lk URLs.

FAC inspections/services, including daily and weekly cycles and moving dashboard lists, remain in scope. Manual EQ Projects/Special repair/replacement, spare parts and technical records remain in scope.

## 4.5 EQ status manual only

Exactly Ready for OPS and Isolated. The former Breakdown business category becomes Long term isolated EQ, meaning the manually selected Isolated population. There is no third status or automatic time threshold. Maintenance and Unreported are removed as current status options/displays.

Admin/EQ Team explicitly choose an initial status and every later change. A value persists until another authorized manual update; no expiry, return to automatic, sync, job event, refresh, timer or date boundary changes it. Management and FAC Team remain read-only for EQ status.

Record old/new values, actor, UTC instant (display Asia/Colombo), reason (required for Isolated, optional for Ready for OPS), and an optional related job whose scope includes the equipment. Keep concurrency and audit. Show duration only from the recorded current event.

EQ Jobs > EQ status lists current values and manual change history; offer the authorized manual action and reason/history fields. Remove CMMS/source-mode filters, sync timestamps, automatic correction and expiry controls.

Equipment creation/activation requires an explicit initial selection and first audit event in the same transaction, with no preselected Ready value. Existing blank/Breakdown/Maintenance prototype values require human review and explicit manual selection during the future implementation. Preserve prior recorded history as labelled legacy events; do not silently convert values or invent earlier duration.

## 4.6 Condition of major spare parts

Admin selects major part positions and expected life. Retain the per-equipment Original/Replaced register, brand, optional model/part/serial, replacement date, expected life in months, predicted replacement, remarks and append-only change history. Prediction uses recorded replacement date, or commissioning date for Original; an unknown date produces no prediction. Keep due-soon/overdue flags, direct authorized updates and atomic replacement completion. These date flags never change equipment operational status.

## 4.7 Fleet dashboard

Remove Maintenance and Unreported cards marked in image 2. Reflow Active equipment | Ready for OPS percentage | Ready for OPS count | Long term isolated EQ count across the available width with a responsive phone/TV layout. Keep QC/RTG/ES summaries and useful equipment illustrations on count cards, status filtering, equipment type/search, Include retired and Cards/Table. Remove status-source All/Auto/Manual, all CMMS messages/counts and card blinking controls.

All four cards use the same active type/search-scoped population. Ready + Isolated = active count; Ready percentage = Ready / active * 100, with a dash for zero active equipment. Retired rows do not enter active KPIs. Last app refresh/manual-record update information remains useful and is distinct from removed sync freshness. Keep FAC moving/TV/reduced-motion behavior.

# 4A Changes to earlier rules

| Earlier rule | Revision 7 |
| --- | --- |
| CMMS daily jobs and automatic status with current-day override | Removed; operational status persists after an explicit manual change |
| Ready for OPS, Breakdown, Maintenance and neutral Unreported | Exactly Ready for OPS and Isolated; former Breakdown category is Long term isolated EQ |
| Maintenance crane tab and four panel tabs | Three tabs: Spare part status first/default, Projects/Special, Technical |
| EQ Jobs Daily work | Removed; retained manual Projects/Special, EQ status and Spare parts condition |
| Six Fleet KPIs and blinking | Four rearranged KPIs; no equipment/status-card blinking |
| FAC cycles, repair/replacement identity, technical records | Retained under existing permissions and history rules |

# 5 FAC section

## 5.1 FAC job the only fields

| Field | Required | Notes | Excel column |
| --- | --- | --- | --- |
| Discipline | Yes | Electrical, Mechanical, Civil (Admin can add more) | Internal Section |
| Type | Yes | Inspection or Service | Inspection/ Service |
| Job name | Yes | e.g. "Weighbridge government stamping" | Description |
| Frequency | Yes | See 5.2 | Frequency |
| Quantity | Yes, default 1 | Units covered in one cycle, e.g. 414 panel boards | Quantity |
| Job kind | Yes, default Recurring | Recurring, One-time or Continuous | Completion Progress |
| PIC | No | Person in charge: pick a FAC Team user or type a name | PIC |
| In-house / Outsource | No |  | In-house/ Outsource |
| Last done date | No | Starting point for the next due date | Last Date |
| Job picture | No | One reference photo of the asset or area | - |
| Remarks | No | Free text | Remarks |

The app calculates, so nobody types them: next due date, completed and pending quantity, % complete, status, days overdue. The Excel "Section" column (always "Facility") becomes the FAC section itself. A job that is no longer needed is deactivated, never deleted, and keeps its history.

## 5.2 Frequency and due date

| Frequency | Interval |
| --- | --- |
| Daily | 1 day |
| Weekly | 7 days |
| Monthly | 1 calendar month |
| Quarterly | 3 months |
| Tri-annually | 4 months (3 times a year) |
| Bi-annually | 6 months (twice a year, as the sheet's +182 days) |
| Annually | 12 months |
| Once in 2 / 3 / 5 years | 24 / 36 / 60 months |
| Running hours (e.g. chiller compressor oil at 5000 h) | No automatic date: next due date is entered at each completion |
| As required (no fixed frequency) | No due date |

When a user adds a new job, they choose its frequency from this list (Admin maintains the list).

Recurring jobs only: next due = last done date + interval, counted in calendar months (the sheet's +30/+31 days become "1 month"). When a cycle is completed, last done = completion date and the next cycle opens automatically as Pending.

Due soon = within 7 days of the due date (Admin setting). Daily jobs are due today.

Overdue = past the due date and the cycle not completed; the number of days overdue is shown.

One-time jobs close on completion. Continuous jobs have no due date and are tracked by quantity until marked completed.

A row with two frequencies ("Daily; Monthly") is imported as two jobs.

Daily and weekly jobs get a one-tap "Done today" / "Done this week"; the dashboard shows "today's checks x of y".

## 5.3 Status and progress

Statuses: Pending (nothing done this cycle), In progress (part of the quantity done), Completed (cycle done), On hold (needs a reason, e.g. "Area not released by OPS").

Flags shown on top of the status: Due soon and Overdue.

The FAC Team's normal action is one Update progress form: quantity done now (or "All done"), date (default today), note (optional), completion photos (optional). Completed quantity cannot exceed the job quantity.

Reaching the full quantity marks the cycle Completed after a confirmation.

Every update is a timeline entry: who, when, +quantity, note, photos.

Mistakes: a user can undo their own last update on the same day; Admin can correct any cycle (quantities, dates) with a reason. Corrections keep the previous values.

## 5.4 Pictures

Job picture: optional, one per job, replaceable; shown as a thumbnail on dashboard rows and on the job detail.

Completion pictures: optional, up to 5 per progress update; shown in the job timeline and in the dashboard's "Latest proof" strip.

On phones and tablets the upload button opens the camera directly.

JPG or PNG, up to 10 MB each; the app reduces large photos and makes thumbnails. Photos are kept in protected storage and shown only to signed-in users allowed to view FAC.

The uploader can remove their own photo on the same day; Admin can remove any photo with a reason. Removals are recorded.

## 5.5 FAC Dashboard for management

Purpose: a manager in front of the screen sees, without clicking, what work is moving, what is stuck and what is coming due.

1. KPI strip: total active jobs, completed this cycle, in progress, overdue, due in 7 days, on-time completion % (last 30 days). Clicking a KPI filters the board.

2. Three discipline lanes (Electrical, Mechanical, Civil), each a slowly and continuously scrolling list like an airport departures board. Order: Overdue, On hold, In progress, Due soon, Pending, then jobs completed in the last 7 days. Each row: inspection/service icon, job name, frequency, progress bar with quantity and %, due countdown ("Due in 5 d" / "Overdue 12 d"), PIC, in-house/outsource, job picture thumbnail. Status uses colour plus icon plus text. A ring in each lane header shows the lane's completion %.

3. Live ticker: the latest progress updates run across the screen (time, who, job, +quantity, completed). A new update slides in and is highlighted briefly.

4. Latest proof: a rotating carousel of the newest completion photos with job name, date and who.

5. Due load: number of jobs due per week for the next 8 weeks, stacked by discipline, so workload peaks are visible in advance.

6. Motion rules: the lists loop continuously; they pause on mouse hover, on keyboard focus and with a Pause button. If the computer asks for reduced motion, the lists flip a page every 8 seconds instead. When a job changes status it glows briefly and moves to its new place.

7. Clicking any row opens the job detail (read-only for Management).

8. TV mode: a full-screen button hides the navigation and enlarges text for 1920 x 1080 office screens. The screen is signed in as a normal Management user; there is no anonymous view.

9. Refreshes every 60 seconds (Admin setting) and shows "Updated hh:mm"; if a refresh fails, the last data stays with a warning.

10. Filters: discipline, type, in-house/outsource, PIC; kept in the link, so a filtered board can be shared.

11. Phone: KPI strip and one combined list without auto-scroll.

## 5.6 FAC Jobs tab for the FAC Team

Opens on My work: overdue, due soon and in-progress jobs, the user's own (PIC) jobs first.

Board or list by status: Pending, In progress, On hold, Completed (this cycle). Filters as on the dashboard plus frequency and search.

Each card has one-tap actions: Update progress, Done today (daily/weekly jobs), Hold.

Job detail: the fields, job picture, current cycle progress, timeline of updates with photos, and previous cycles (completion date, on time or late by n days).

Add a one-time job (if allowed by 3.2) with the same short form.

Phone-first: the update form and camera upload fit on a phone, because FAC staff update from the field.

Export the filtered list to Excel, with the source sheet's columns plus the calculated ones.

## 5.7 FAC settings in Admin

Master job list: add, edit, deactivate, reactivate.

One-time import of the supplied Excel with a preview: each row shows how it will be saved and the problems found (Appendix A). Nothing is saved until Admin confirms; the import can be repeated with a corrected sheet until the first progress is recorded.

Lists: disciplines, types, frequencies and their intervals; due-soon window; refresh interval; dashboard scroll speed.

Cycle corrections with a reason (see 5.3).

The Access matrix (3.2).

# 6 Shared rules  both sections

Working application: sign-in only through the ENG Portal; permission checks on the server for every page, API call and photo. Section 2A is a temporary local presentation exception and must be removed before U1 approval.

Audit: create, update, progress, hold, correction and permission changes keep who, when and old -> new values. Records are never hard-deleted.

Times shown in Asia/Colombo; work dates are kept as business dates.

Screens: desktop 1920 x 1080 and 1366 x 768, tablet, phone. FAC Jobs is fully usable on a phone; the EQ 3D view stays optional on phones.

Intranet only: fonts, icons and libraries are bundled, no external internet services.

Own SQL Server database; no Maximo/EAM or CMMS integration. Existing ENG Portal sign-in remains required for the working app.

# 7 Not in V2

FAC: email/SMS/WhatsApp reminders (possible later), automatic running-hour readings, contractor management, costs and budgets, spare parts and stock, detailed per-item inspection checklists, maps/GIS, links from FAC jobs to EQ equipment, offline mode.

EQ: all CMMS integration and daily maintenance work; automatic operational status and card blinking; running-hour/sensor/AI predictions; stock and purchasing. Other V1 exclusions remain.

# 8 Effect on the implementation plan

Prompt pack 2.3 reflects revision 7 now; implementation requires a later user confirmation. Keep existing phase IDs, profiles and historical reviews, while replacing the withdrawn CMMS phase's purpose.

| Area | Required change after confirmation |
| --- | --- |
| U1 repair | Apply all eight requested changes to the prototype; manually review legacy status values; verify EQ/FAC and Flat/3D regressions; obtain fresh independent review |
| Contracts and S20/S21 | S20 becomes CMMS/daily-work removal verification; S21 becomes persistent manual two-status workflow. Existing unrelated contracts remain |
| P05/P06 | Updated display name; stable technical identities, role ceilings and Access matrix; no CMMS Admin/configuration |
| P07 | Manual Projects/Special jobs, two manual statuses, spare-part register and retained audit/history |
| P07B | CMMS removal and manual-status regression verification, with no external access or credential dependency |
| P08/P08B | Retained scoped history/evidence and FAC jobs/cycles/photos; no imported daily EQ jobs |
| P09/P10 | Four Fleet cards, no blinking/source controls, three crane tabs with Spare part status first/default |
| Reviews/acceptance | ZM01-ZM08 retired; AM01-AM11 added; 97 active permanent cases and eight separate temporary cases |
| U1/U2 | U1 remains unapproved. After confirmed repair/review and temporary-wrapper removal/TD07-TD08, the user must explicitly approve U1 before P04. U2 still follows P11 |

# 9 Decisions

## 9.1 Earlier decisions confirmed 22 October 2026

| No. | Question | Your answer |
| --- | --- | --- |
| Q1 | App name | Revision 7 replaces the earlier display name with "EQ & FAC Asset Management"; technical code stays eq-maintenance |
| Q2 | Who manages the FAC master list? | Admin; Admin can give the right to FAC Team in Access |
| Q3 | Frequencies | Tri-annually = every 4 months; bi-annually = every 6 months; the user sets the frequency when adding a new job |
| Q4 | Next due date | From the actual completion date, for recurring jobs only |
| Q5 | Gaps in the sheet | Import with blanks and complete them in Admin |
| Q6 | Daily and weekly checks | One-tap "Done today" / "Done this week" |
| Q7 | Management access to FAC | Both FAC tabs, read-only; tab visibility adjustable in Admin |
| Q8 | U1 checkpoint | Originally deferred; pack 2.0 places U1 after R02B. Revision 5 requires removal of the temporary management walkthrough before approval |

## 9.2 Historical CMMS decisions superseded by revision 7

| No. | Question | Your answer |
| --- | --- | --- |
| Q9 | CMMS access | Account provided (details kept out of the documents; entered only in the server configuration at implementation) |
| Q10 | CMMS sync timing | Twice a day; Admin can change the times |
| Q11 | Which CMMS jobs mean Breakdown or Maintenance | Set in Admin after the first real CMMS data |
| Q12 | How long a manual status correction lasts | The current day only; next day the CMMS plan decides, and equipment not in the plan is Ready for OPS |
| Q13 | Basis for the next predicted replacement | Replaced date + expected life in months; Original parts count from the commissioning date |
| Q14 | Which parts are "major spare parts" | Admin selects them from the mechanism-tree part positions |

## 9.3 Historical CMMS ownership and access superseded by revision 7

CMMS is a CICT-owned app; you are its owner and have agreed to this app reading it with the login.

CMMS has no API or export, so the app signs in and reads the daily job page (4.4).

## 9.4 Temporary walkthrough requested by you  24 October 2026, revision 5

Show the existing Portal login design at port 5312, accept blank or arbitrary credentials, show the three existing app cards plus EQ & FAC Asset Management, and open the current EQ/FAC default screen from the new card. Portal features and connections to the other apps are outside this temporary task. Remove the full temporary layer before approving U1. Revision 6 clarifies that accepted EQ/FAC refinements remain in the U1 app; login/Portal feedback is deferred to actual integration (section 2A).

## 9.5 Management feedback clarified by you  24 October 2026, revision 6

EQ/FAC feedback is handled as U1 change requests and retained when accepted. Login-screen and Portal feedback is handled separately during actual Portal integration in future phases. Removing the temporary wrapper must not undo accepted EQ/FAC changes.

## 9.6 Management revision 7 recorded 28 October 2026

The eight requests in docs/MANAGEMENT_SCOPE_REVISION_20261028.md govern current scope. Q9-Q12 and the login-reading authority in historical section 9.3 are withdrawn for this project; they authorize no future CMMS contact. Q13/Q14, FAC rules, stable equipment naming and accepted unrelated U1 refinements remain. This instruction authorizes SOW/prompt-pack/supporting documentation updates only; wait for the user's implementation confirmation. U1 remains NOT APPROVED.

# Appendix A supplied FAC list  documents/Facility- Dashboard.xlsx

111 jobs: Electrical 18, Mechanical 52, Civil 41. Inspection 69, Service 42.

| Frequency in sheet | Jobs |
| --- | --- |
| Annually | 41 |
| Bi-annually | 12 |
| Daily | 11 |
| Tri-annually | 10 |
| Quarterly | 9 |
| Monthly | 7 |
| Weekly | 5 |
| Once in 2 years (incl. "Onece in two years") | 5 |
| Once in 3 years | 2 |
| Once in 5 years | 1 |
| Daily; Monthly / Daily; Bi-annually (split into two jobs) | 3 |
| Upon reaching 5000 running hours | 1 |
| No specific frequency | 1 |
| Multiple frequencies - refer to source ledger | 1 |
| Blank | 2 |

Gaps and points found (the import preview shows each one):

| Item | Rows | Proposed handling |
| --- | --- | --- |
| Quantity blank | 73 | Import as 1; Admin corrects |
| PIC blank | 93 | Import unassigned |
| In-house/Outsource blank | 58 | Import blank |
| Last date blank or N/A | 93 | No due date until first completion or Admin enters a date |
| Kind blank (only 16 filled) | 95 | Import as Recurring; "As required" becomes One-time |
| Frequency blank: QC HVAC service, RTG air conditioning service | 55, 57 | Needs frequency from you |
| "Multiple frequencies - refer to source ledger": Building HVAC service | 21 | Needs the breakdown from you |
| Bollards and fenders: quarterly, but next date is 6 months after last | 80, 82 | Recalculated as quarterly; confirm |
| Diesel generators: next date 12 Aug 2026 has passed while status is Completed | 12 | Shows Overdue after import unless a newer date is given |
| Converter stations: on hold since Jul 2024; completed 4 and pending 4 of 4 | 14 | Imported On hold with the remark; confirm completed quantity |
| Status blank on 97 rows | - | Calculated from quantity and dates |
| Possible duplicates: "Evacuation of oil separator's connected workshop area" / "Oil separator waste evacuation"; "FM-200 suppression cylinder and actuation inspection" / "FM200 systems" | 35/50, 38/39 | Imported separately; confirm or merge |
| Broken characters in two texts | 21, 35 | Corrected on import |

# Appendix B FAC job list as it will be imported

| Row | Discipline | Type | Job | Frequency | Qty | Kind | PIC | In/Out | Last done |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2 | Electrical | Service | Electrical Panel Board | Annually | 414 | Recurring | Mahesh | In-house |  |
| 3 | Electrical | Inspection | Weighbridge maintenance | Monthly | 3 | Recurring | Mahesh | Outsource | 2026-10-14 |
| 4 | Electrical | Service | Weighbridge government stamping | Annually | 3 | Recurring | Mahesh | Outsource | 2026-09-08 |
| 5 | Electrical | Inspection | Elevator & Dumb waiter maintenance | Monthly | 3 | Recurring | Mahesh | Outsource | 2026-10-01 |
| 6 | Electrical | Service | Elevator & Dumb waiter maintenance | Monthly | 3 | Recurring | Mahesh | Outsource | 2026-10-01 |
| 7 | Electrical | Inspection | Over-head crane | Monthly | 2 | Recurring | Mahesh | Outsource | 2026-09-27 |
| 8 | Electrical | Service | Over-head crane | Bi-annually | 2 | Recurring | Mahesh | Outsource | 2026-09-30 |
| 9 | Electrical | Service | EV charging piles | Tri-annually | 14 | Recurring | Mahesh | In-house |  |
| 10 | Electrical | Service | Human body electrostatic discharge ball touch releaser device | Bi-annually | 9 | Recurring | Mahesh | In-house |  |
| 11 | Electrical | Inspection | Substations | Daily | 3 | Recurring | Mahesh | In-house |  |
| 12 | Electrical | Service | Deisel generators | Annually | 3 | Recurring | Mahesh | In-house | 2025-08-12 |
| 13 | Electrical | Service | Substations | Once in 2 years | 3 | Recurring | Mahesh | Outsource | 2025-05-03 |
| 14 | Electrical | Service | Converter stations | Annually | 4 | Continuous | Mahesh | In-house | 2024-07-20 |
| 15 | Electrical | Service | Compact substations | Annually | 2 | Recurring | Mahesh | Outsource | 2026-06-24 |
| 16 | Electrical | Service | Earth resistence testing- entire terminal | Annually | 1 | Recurring | Mahesh | Outsource | 2026-01-20 |
| 17 | Electrical | Service | Earth resistence testing- DG yard & fuel station | Bi-annually | 1 | Recurring | Mahesh | Outsource | 2026-06-16 |
| 18 | Electrical | Service | Substations generators & fire engine emission test | Annually | 4 | Recurring | Mahesh | Outsource | 2026-10-21 |
| 19 | Electrical | Service | Lux level testing | Annually | 1 * | Recurring | Mahesh | In-house |  |
| 20 | Mechanical | Inspection | Building HVAC / air conditioning | Daily | 414 | Recurring |  | In-house |  |
| 21 | Mechanical | Service | Building HVAC / air conditioning | Multiple frequencies — refer to source ledger | 414 | Recurring |  | In-house |  |
| 22 | Mechanical | Inspection | Checking external water supply distribution network | Annually | 1 * | Recurring |  | In-house |  |
| 23 | Mechanical | Inspection | Checking of STP functions and chemicals | Weekly | 1 * | Recurring |  | In-house |  |
| 24 | Mechanical | Inspection | Checking of cold rooms | Daily | 1 * | Recurring |  | In-house |  |
| 25 | Mechanical | Service | Cleaning of water tanks | Once in 2 years | 1 * | Recurring |  | Outsource |  |
| 26 | Mechanical | Service | Cold room refrigeration preventive service | Tri-annually | 1 * | Recurring |  | In-house |  |
| 27 | Mechanical | Inspection | Cold room temperature monitoring | Daily | 1 * | Recurring |  | In-house |  |
| 28 | Mechanical | Inspection | Cold room unit functional inspection | Monthly | 1 * | Recurring |  | In-house |  |
| 29 | Mechanical | Inspection | Compressor oil changing in water chiller | Upon reaching 5000 running hours | 1 * | Recurring |  | In-house |  |
| 30 | Mechanical | Inspection | Cooling tower daily operating inspection | Daily | 1 * | Recurring |  | In-house |  |
| 31 | Mechanical | Inspection | Cooling tower inspections | Daily | 1 * | Recurring |  | In-house |  |
| 32 | Mechanical | Service | Cooling tower preventive maintenance | Tri-annually | 1 * | Recurring |  | In-house |  |
| 33 | Mechanical | Inspection | Diesel fire pump test run | Monthly | 1 * | Recurring |  | In-house |  |
| 34 | Mechanical | Service | Fire deisel engine service | Annually | 1 | Recurring |  | Outsource | 2026-10-15 |
| 35 | Mechanical | Service | Evacuation of oil separator’s connected workshop area | Quarterly | 2 | Recurring |  |  |  |
| 36 | Mechanical | Service | Evacuation of septic tanks connected manholes | Quarterly | 6 | Recurring |  | Outsource | 2026-10-07 |
| 37 | Mechanical | Service | FCU / VRV / packaged / split AC preventive service | Tri-annually | 1 * | Recurring |  |  |  |
| 38 | Mechanical | Inspection | FM-200 suppression cylinder and actuation inspection | Bi-annually | 1 * | Recurring |  | Outsource |  |
| 39 | Mechanical | Inspection | FM200 systems | Bi-annually | 1 * | Recurring |  | Outsource |  |
| 40 | Mechanical | Inspection | Fire alarm control panels operational condition inspection | Weekly | 1 * | Recurring |  | In-house |  |
| 41 | Mechanical | Service | Fire alarm detection and fire-fighting system service | Bi-annually | 1 * | Recurring |  | Outsource |  |
| 42 | Mechanical | Inspection | Fire facilities checking and servicing | Bi-annually | 1 * | Recurring |  | Outsource |  |
| 43 | Mechanical | Inspection | Fire facilities in yards | Annually | 1 * | Recurring |  | In-house |  |
| 44 | Mechanical | Inspection | Fire protection equipment (detectors, alarms, and associated devices) | Annually | 1020 | Recurring |  | Outsource |  |
| 45 | Mechanical | Service | Fire protection equipment (detectors, alarms, and associated devices) | Annually | 1020 | Recurring |  | Outsource |  |
| 46 | Mechanical | Inspection | Fire pump house / pump controls inspection | Daily | 1 * | Recurring |  | In-house |  |
| 47 | Mechanical | Service | General service and maintenance of fire hydrant | Annually | 1 * | Recurring |  | In-house |  |
| 48 | Mechanical | Inspection | MEP STP | Weekly | 2 | Recurring |  | In-house |  |
| 49 | Mechanical | Inspection | Washing bay | Weekly | 1 | Recurring |  | In-house |  |
| 50 | Mechanical | Service | Oil separator waste evacuation | Quarterly | 1 | Recurring |  | Outsource |  |
| 51 | Mechanical | Inspection | Potable water storage tank level inspection | Daily | 2 | Recurring |  | In-house |  |
| 52 | Mechanical | Inspection | Pressure meter testing | Annually | 1 * | Recurring |  | In-house |  |
| 53 | Mechanical | Inspection | Pump house inspection | Daily | 1 * | Recurring |  | In-house |  |
| 54 | Mechanical | Inspection | QC HVAC | Daily | 98 | Recurring |  |  |  |
| 54 | Mechanical | Inspection | QC HVAC | Monthly | 98 | Recurring |  |  |  |
| 55 | Mechanical | Service | QC HVAC | (blank) | 98 | Recurring |  |  |  |
| 56 | Mechanical | Inspection | RTG air conditioning | Daily | 138 | Recurring |  |  |  |
| 56 | Mechanical | Inspection | RTG air conditioning | Monthly | 138 | Recurring |  |  |  |
| 57 | Mechanical | Service | RTG air conditioning | (blank) | 138 | Recurring |  |  |  |
| 58 | Mechanical | Inspection | STP treated effluent laboratory testing | Quarterly | 3 | Recurring |  | Outsource |  |
| 59 | Mechanical | Service | Service and maintenance of FCUs | Tri-annually | 1 * | Recurring |  |  |  |
| 60 | Mechanical | Service | Service and maintenance of VRV system | Tri-annually | 1 * | Recurring |  |  |  |
| 61 | Mechanical | Service | Service and maintenance of cold rooms | Tri-annually | 1 * | Recurring |  |  |  |
| 62 | Mechanical | Service | Service and maintenance of cooling towers | Tri-annually | 1 * | Recurring |  |  |  |
| 63 | Mechanical | Service | Service and maintenance of package system | Tri-annually | 1 * | Recurring |  |  |  |
| 64 | Mechanical | Service | Service and maintenance of split units in buildings | Tri-annually | 1 * | Recurring |  |  |  |
| 65 | Mechanical | Service | Service and maintenance of split units in cranes | Quarterly | 1 * | Recurring |  |  |  |
| 66 | Mechanical | Service | Service and maintenance of water chiller | Annually | 1 * | Recurring |  |  |  |
| 67 | Mechanical | Inspection | Water chiller and pumps periodic inspection | Bi-annually | 1 * | Recurring |  |  |  |
| 68 | Mechanical | Inspection | Water chiller daily operating parameters | Daily | 1 * | Recurring |  |  |  |
| 69 | Mechanical | Inspection | Water chiller inspections | Daily | 1 * | Recurring |  |  |  |
| 69 | Mechanical | Inspection | Water chiller inspections | Bi-annually | 1 * | Recurring |  |  |  |
| 70 | Mechanical | Inspection | Water level checking | Daily | 1 * | Recurring |  | In-house |  |
| 71 | Mechanical | Inspection | Portable water quality sampling and testing | Quarterly | 2 | Recurring |  | Outsource |  |
| 72 | Civil | Inspection | Water storage tank wall condition inspection | Once in 2 years | 1 * | Recurring |  |  |  |
| 73 | Civil | Service | Water tank external painting | Once in 3 years | 1 * | Recurring |  |  |  |
| 74 | Civil | Service | External wall painting | Once in 3 years | 1 * | Recurring |  |  |  |
| 75 | Civil | Inspection | Inspection of vertical walls | Once in 2 years | 1 * | Recurring |  |  |  |
| 76 | Civil | Inspection | Bathymetric survey | Annually | 1 * | Recurring |  |  |  |
| 77 | Civil | Service | Bollard painting | Bi-annually | 1 * | Recurring |  |  |  |
| 78 | Civil | Inspection | Building stability inspection | Annually | 1 * | Recurring |  |  |  |
| 79 | Civil | Inspection | Ceiling structure & sheets inspections | Annually | 1 * | Recurring |  |  |  |
| 80 | Civil | Inspection | Bollards facilities | Quarterly | 60 | Recurring |  |  | 2026-06-05 |
| 81 | Civil | Inspection | Caisson joint Inspection | Monthly | 3 | Recurring |  |  | 2026-06-05 |
| 82 | Civil | Inspection | Fenders facilities | Quarterly | 85 | Recurring |  |  | 2026-06-05 |
| 83 | Civil | Inspection | PowerPit Qc | Weekly | 19 | Recurring |  |  |  |
| 84 | Civil | Inspection | Container yard / RTG track pavement condition inspection | Annually | 1 * | Recurring |  |  |  |
| 85 | Civil | Inspection | Dredging works | No specific frequency | 1 * | One-time |  |  |  |
| 86 | Civil | Inspection | External wall inspection | Annually | 1 * | Recurring |  |  |  |
| 87 | Civil | Inspection | Fixing bolts | Quarterly | 1 * | Recurring |  |  |  |
| 88 | Civil | Inspection | ILB inspection | Annually | 1 * | Recurring |  |  |  |
| 89 | Civil | Inspection | Internal wall inspection | Annually | 1 * | Recurring |  |  |  |
| 90 | Civil | Inspection | Manholes and draw pit cover | Annually | 1 * | Recurring |  |  |  |
| 91 | Civil | Inspection | Outdoor Fencing | Annually | 1 * | Recurring |  |  |  |
| 92 | Civil | Inspection | Outdoor steel ladders inspection | Annually | 1 * | Recurring |  |  |  |
| 93 | Civil | Service | PM line painting | Annually | 1 * | Recurring |  |  |  |
| 94 | Civil | Inspection | Plumbing inspections | Bi-annually | 1 * | Recurring |  |  |  |
| 95 | Civil | Inspection | QC Rail Beam inspection | Annually | 1 * | Recurring |  |  |  |
| 96 | Civil | Inspection | Quay crane storm and tie-down anchor pit inspection | Bi-annually | 1 * | Recurring |  |  |  |
| 97 | Civil | Inspection | Quay wall breast wall / concrete face visual inspection | Annually | 1 * | Recurring |  |  |  |
| 98 | Civil | Inspection | Quay wall settlement and horizontal displacement monitoring | Annually | 1 * | Recurring |  |  |  |
| 99 | Civil | Inspection | Quay wall structural underwater inspection | Once in 5 years | 1 * | Recurring |  |  |  |
| 100 | Civil | Inspection | RTG align marking | Annually | 1 * | Recurring |  |  |  |
| 101 | Civil | Inspection | RTG tracks inspection | Annually | 1 * | Recurring |  |  |  |
| 102 | Civil | Service | RTG tracks painting | Annually | 1 * | Recurring |  |  |  |
| 103 | Civil | Inspection | Road marking | Annually | 1 * | Recurring |  |  |  |
| 104 | Civil | Inspection | Road pavement and drainage condition inspection | Annually | 1 * | Recurring |  |  |  |
| 105 | Civil | Inspection | Roof inspections | Annually | 1 * | Recurring |  |  |  |
| 106 | Civil | Inspection | Settlement monitoring | Once in 2 years | 1 * | Recurring |  |  |  |
| 107 | Civil | Inspection | Stairs, landings and handrails inspection | Annually | 1 * | Recurring |  |  |  |
| 108 | Civil | Inspection | Visual inspection in tie down pits | Annually | 1 * | Recurring |  |  |  |
| 109 | Civil | Inspection | Visual inspection to grout layer | Bi-annually | 1 * | Recurring |  |  |  |
| 110 | Civil | Inspection | Water leakages in roof slabs inspection | Annually | 1 * | Recurring |  |  |  |
| 111 | Civil | Inspection | Windows and doors inspections | Annually | 1 * | Recurring |  |  |  |
| 112 | Civil | Service | Yard marking painting | Annually | 1 * | Recurring |  |  |  |

* quantity blank in the sheet, imported as 1. Rows 54, 56 and 69 each become two jobs (one per frequency).